MVP - landing page

* Homepage (from design) without link to other pages
  + Header
  + Photo slider
  + Next event
  + Bike-friendly company
  + Footer

BACK-END - total 35h

ADMIN - 25h

Events (has: map picture, video embed code)

* Future events - view, add, remove, edit, list all
* Past events - view, add, remove, edit, list all

Sponsors (has: logo, description, sponsors)

* Add, edit, remove, list all

Articles - blog specific functionalities

* Post with:
  + Date added, title, subject, picture, comments

CLIENT - 10h

* + Pages:
    - Home
      * Next event
        + Date
        + Description
        + Picture
      * Ride2work challenge section
        + Form - Integration with gleam.ro
      * Bike friendly companies section
        + Link to Sponsors page
      * Articles - preview last 3 articles
    - Events
      * Future events?
      * Previous events section view
    - Sponsors
      * Link to Facebook event page
    - Articles
      * Blog like display and comments section

 FRONT-END - total 30h

* ADMIN - 10h
* CLIENT - 20h